|  |  |  |
| --- | --- | --- |
| 1.12 | Weekly Status Report for Software Defined Radio | |
|  | November 28, 2018 | Submitted by: James Bell |
|  | Faculty Advisor: Dr. Stapleton | Team Members:  James Bell [PM]  Samuel Hussey  Zachary Schneiderman |
|  | Sponsor: Texas State University |

|  |  |
| --- | --- |
| Green | Current Project Status |
| We are flying through the initial testing and assembly of our device but being seriously limited in the time we can work on the device due to the amount of paperwork needed of us these last 2 weeks. | |

|  |  |
| --- | --- |
| Activities/Accomplishments this week | |
| Team Member | Description |
| James Bell | I am updating paperwork and compiling the binder for senior design day as well as helping label and compile the parts and sub-assemblies on a demonstration piece. I am also writing my individual report. |
| Samuel Hussey | Worked on test plan and began individual report. |
| Zachary Schneiderman | Completed rough draft for Senior Design Day poster |

|  |  |
| --- | --- |
| Problems Encountered | |
| Severity | Description |
| High |  |
| Med | Still have not received the last of the toroid’s needed for the bandpass filter. |
| Low | . |

|  |  |
| --- | --- |
| Activities planned for next week | |
| Team Member | Description |
| James Bell | I am preparing for senior design day by completing the mountains of paperwork required of us in this short stretch of time. |
| Samuel Hussey | Finish test plan/individual report, assemble and test bandpass filters if parts arrive. |
| Zachary Schneiderman | Need to apply feedback to poster to have it fully ready for senior design day |

|  |  |  |
| --- | --- | --- |
| Upcoming Course Deliverables (next 2 to 3 weeks) | | |
| Deliverable | Due Date | Status |
| Poster final | 11/30/18 | In progress |
| Test Plan | 11/30/18 | In progress |
| Individual Reports | 12/3/18 | In progress |
|  |  |  |

|  |  |  |
| --- | --- | --- |
| Sponsor and Faculty Advisor Meetings Held/Planned | | |
| Who | Date | Topic(s) |
| Dr. Aslan | Wednesdays, 8:20am | Weekly Meeting and discussion on project. |
|  |  |  |





