|  |  |  |
| --- | --- | --- |
| 1.12 | Weekly Status Report for Software Defined Radio | |
|  | December 5, 2018 | Submitted by: James Bell |
|  | Faculty Advisor: Dr. Stapleton | Team Members:  James Bell [PM]  Samuel Hussey  Zachary Schneiderman |
|  | Sponsor: Texas State University |

|  |  |
| --- | --- |
| Green | Current Project Status |
| We are finalizing things for senior design day. Being the notebook, the mockup circuit, and the poster. | |

|  |  |
| --- | --- |
| Activities/Accomplishments this week | |
| Team Member | Description |
| James Bell | I am updating paperwork and compiling the binder for senior design day as well as helping label and compile the parts and sub-assemblies on a demonstration piece. |
| Samuel Hussey | Completed test plan and prepared documentation for binder. |
| Zachary Schneiderman | Completed individual report and prepared quadrature generator circuit for display. |

|  |  |
| --- | --- |
| Problems Encountered | |
| Severity | Description |
| High | Still have not received the last of the toroid’s needed for the bandpass filter. |
| Med | . |
| Low | . |

|  |  |
| --- | --- |
| Activities planned for next week | |
| Team Member | Description |
| James Bell | Finals. |
| Samuel Hussey | Assemble and test bp filters if parts arrive. |
| Zachary Schneiderman | Finish quadrature generator circuit for senior design display. |

|  |  |  |
| --- | --- | --- |
| Upcoming Course Deliverables (next 2 to 3 weeks) | | |
| Deliverable | Due Date | Status |
|  |  |  |
|  |  |  |

|  |  |  |
| --- | --- | --- |
| Sponsor and Faculty Advisor Meetings Held/Planned | | |
| Who | Date | Topic(s) |
| Dr. Aslan | Wednesdays, 8:20am | Weekly Meeting and discussion on project. |
|  |  |  |





